SafeGrowth Vault

FOR DISCUSSION LIST

Open Questions, Design Choices, and Trade-offs Requiring Team Decision

LIVING DOCUMENT: Add items freely. Items are moved to RESOLVED only after all three team members (Glenn + 2 collaborators) have explicitly agreed in the dev log. Items are DEFERRED when the team decides to postpone the decision to a later milestone. Never delete items -- mark them RESOLVED or DEFERRED with a date and summary decision.

Status key: OPEN (needs discussion) | IN PROGRESS (being actively discussed) | RESOLVED (decision made) | DEFERRED (decision postponed)

Priority: HIGH (blocks current milestone) | MEDIUM (should resolve before next milestone) | LOW (can wait for later milestone)

# Section A — Protocol & Architecture Decisions

| ID | Topic & Description | Options / Trade-offs | Priority | Status | Owner |
| --- | --- | --- | --- | --- | --- |
| A-01 | Canonical encoding for ML-DSA signatures in MessageEnvelope: raw bytes or DER? Affects interop between team members building different components. Must be decided in Week 1 to avoid protocol incompatibility. | Raw bytes: simpler, smaller. DER: standard, easier to debug with tools like openssl. | HIGH | OPEN | Glenn |
| A-02 | Gossip anti-entropy model: push-only, pull-only, or push-pull? Demers et al. (1987) recommends push-pull as most efficient but adds complexity. Affects bandwidth and convergence time. | Push-only: simplest; may miss updates. Pull-only: higher latency. Push-pull: best convergence, most complex. Fan-out of 3 peers per cycle assumed. | MEDIUM | OPEN | TBD |
| A-03 | Maximum trusted peer table size before DHT is required. On Pi 3B (1GB RAM), each peer entry is ~2-5KB. At 1000 peers = 5MB. At 10000 peers = 50MB. Where do we set the hard cap? | Option A: 500 peers (conservative for Pi 3B). Option B: 2000 peers (fine for anchor hardware). Option C: no cap, rely on DHT pressure to self-regulate. | MEDIUM | OPEN | TBD |
| A-04 | Credit claim batching for consensus. Each node submitting one claim per epoch creates O(n) consensus rounds. With 100 nodes this is 100 consensus rounds/hour. How to batch? | Option A: nodes submit claims in groups; one consensus round per group. Option B: leader node aggregates claims, single round per epoch. Option C: accept O(n) rounds, optimize later. | MEDIUM | OPEN | TBD |
| A-05 | Should HANDSHAKE_HELLO include PoW field for Phase 3 Sybil resistance, or only at the join layer? If at handshake, every reconnection requires PoW computation which may be expensive on edge devices. | Option A: PoW only at join (current design). Option B: lightweight PoW at every handshake (much harder for Sybil to spam connections). Option C: rate-limit handshakes instead of PoW. | LOW | OPEN | TBD |
| A-06 | Should SHARD_FETCH support partial range requests for large shards (e.g., HTTP Range-style)? Relevant for PoR challenges and progressive retrieval of large shards. | Option A: no partial fetch, always return full shard (current design, simpler). Option B: partial range requests (more complex protocol, better for large shards and PoR). Decision affects PoR protocol design in Weeks 13-14. | MEDIUM | OPEN | TBD |

# Section B — NAS Hardware Decisions

| ID | Topic & Description | Options / Trade-offs | Priority | Status | Owner |
| --- | --- | --- | --- | --- | --- |
| B-01 | PoR timeout for spinning-disk NAS nodes: should 15-second timeout be MUST (protocol obligation) or SHOULD (implementation hint)? MUST protects NAS operators but enables attack where nodes lie about storage_type to get lenient timeout. SHOULD is safer but less protective. | MUST: better fairness for honest NAS operators; attack surface via false storage_type claim. SHOULD: safe default; nodes that lie will still fail if their true response time exceeds 5s. Option C: make it configurable per-network (Phase 3 governance), MUST in Phase 2 trusted group. | HIGH | OPEN | Glenn |
| B-02 | Storage capability fields in HANDSHAKE_HELLO: should storage_type and cache_present be formally versioned (min_version=2) or allowed as optional extensions in v1 messages? Optional extension avoids protocol version bump but complicates field presence detection. | Option A: optional in v1, v2, v3 (backwards compatible). Option B: min_version=2 fields (clean but requires v2 for NAS capability). Recommendation: optional extension is correct; v1 nodes simply omit and receivers treat absence as unknown. | MEDIUM | OPEN | Glenn |
| B-03 | How should replication manager use storage capability hints for initial placement? When a NAS declares storage_type=ssd, should it always get first-replica preference over an Anchor with spinning storage? Or is reputation score sufficient? | Option A: capability hints influence initial placement only (before reputation established). Option B: capability hints as permanent placement weight. Option C: capability hints ignored; trust reputation only (simplest; current design after 72h probation). | LOW | OPEN | TBD |
| B-04 | What is the correct Super Anchor tier threshold? Currently proposed: 99%+ uptime, 1TB+ quota, gigabit LAN. But these thresholds are not currently measurable by the replication manager -- uptime is tracked but quota and LAN speed are self-reported. Should the tier be purely derived from observed PoR pass rate + uptime, with no declared thresholds? | Option A: derived from PoR pass rate + uptime only (no declared thresholds; trust the math). Option B: self-declared quota + LAN speed, verified over time by PoR performance. Option C: no Super Anchor tier at all; just use reputation score directly for placement priority. | MEDIUM | OPEN | Glenn |
| B-05 | Maintenance mode rate limiting: 2 declarations per 7-day rolling window. Is this correct? A NAS with two disks in a 4-disk RAID array might have two disk failures in quick succession requiring two separate RAID rebuilds. 2 per 7 days could be too restrictive. | Option A: keep 2 per 7 days (conservative, hard to abuse). Option B: 3 per 7 days. Option C: 1 per 24 hours (more flexible). Option D: team vote required for each declaration beyond the first in a 7-day window. | MEDIUM | OPEN | TBD |
| B-06 | Should the Whitepaper be updated to explicitly mention NAS hardware as a supported participant class and Super Anchor tier? Currently the whitepaper describes only four hardware tiers and does not mention NAS OS-specific deployment. Does the whitepaper need a v2.2 update, or is this implementation detail below whitepaper level? | Option A: update whitepaper to v2.2 with NAS section (maintains accuracy as public-facing document). Option B: keep whitepaper at v2.1, only internal docs describe NAS specifics. Option C: add a brief NAS sidebar to whitepaper without a full version bump. | LOW | OPEN | Glenn |

# Section C — Security & Privacy Decisions

| ID | Topic & Description | Options / Trade-offs | Priority | Status | Owner |
| --- | --- | --- | --- | --- | --- |
| C-01 | Credit ledger is visible to all peers by design but reveals operator contribution patterns (who is a net storer vs net retriever). This could reveal behavioral data about users. Should the ledger have an optional privacy mode where only per-epoch totals are gossiped, not per-node itemized history? | Option A: keep full ledger visibility (current design; required for consensus). Option B: aggregate-only gossip with ZK proof that totals are correct (Phase 3). Option C: accept as documented residual risk R-07. | LOW | OPEN | TBD |
| C-02 | Relay node metadata exposure: relay sees which IP addresses are communicating even if not content. For Phase 2 trusted group this is acceptable. For Phase 3 open network, should we implement onion routing over relay hops to prevent this? | Option A: accept metadata exposure, document for operators (current design; R-05). Option B: two-hop relay with encrypted metadata (significant complexity). Option C: flag as Phase 3+ enhancement for community contribution. | LOW | OPEN | TBD |
| C-03 | Hybrid mode deprecation criteria requires all team members to explicitly vote. How should this vote be documented? Dev log entry? Signed commit message? GitHub issue? | Option A: dev log entry (simplest). Option B: signed git tag with all three GPG keys. Option C: GitHub issue with explicit approval comments from all three team members. | LOW | OPEN | TBD |
| C-04 | NAS multi-user data directory: even with chmod 700, a NAS admin user (root equivalent) can always read any directory. For operators sharing a NAS with other admin-level users, is the chmod 700 mitigation sufficient, or should we recommend a dedicated single-user NAS or dedicated volume? | Option A: chmod 700 is sufficient (current recommendation; content is encrypted). Option B: document that admin-level co-users on the same NAS are a security concern; recommend dedicated NAS or dedicated volume for sensitive backup use cases. | MEDIUM | OPEN | Glenn |

# Section D — Build, Tooling & Process Decisions

| ID | Topic & Description | Options / Trade-offs | Priority | Status | Owner |
| --- | --- | --- | --- | --- | --- |
| D-01 | Docker image registry for NAS deployments: Docker Hub or GitHub Container Registry (GHCR)? GHCR is integrated with our GitHub Actions CI but requires a GitHub account to pull (technically free public images work without auth but rate limits differ). | Option A: Docker Hub (most familiar to NAS users; rate limits on free tier). Option B: GHCR (integrated with CI; no additional account needed if using GitHub). Option C: both, with GHCR as primary. | MEDIUM | OPEN | TBD |
| D-02 | Static binary tarball for air-gapped NAS installs: what should the tarball include? Binary + config template + install scripts is the minimum. Should it include a self-contained DDNS update script, a self-signed cert generator, and a passphrase-file setup wizard? | Option A: minimal (binary + config template). Option B: full bundle (binary + scripts + wizard). Recommendation: full bundle since NAS operators may not be developers. | LOW | OPEN | TBD |
| D-03 | Testing NAS-specific behaviour in CI: we cannot run a real Synology NAS in GitHub Actions. How do we test NAS-specific code paths (Docker --network host, ZFS filesystem_hint, mDNS interface detection)? | Option A: integration tests using Docker-in-Docker with host networking emulation. Option B: NAS-specific tests marked as manual (run against real hardware at milestone boundaries). Option C: mock filesystem and network interface layers for unit tests; real hardware for integration. | MEDIUM | OPEN | TBD |
| D-04 | Whitepaper update scope: if we decide in B-06 to update the whitepaper, who is responsible for maintaining it as a public-facing document? Should it be version-controlled differently from internal docs (e.g., separate branch, formal review before publication)? | Option A: same repo, same PR process. Option B: separate repo or branch for public-facing content. Option C: freeze whitepaper at v2.1 and use a separate public-facing blog post for updates. | LOW | OPEN | Glenn |

# Section E — Resolved Items

No items resolved yet. As decisions are made, move them here with: Date Resolved, Decision Summary, Rationale, and ADR reference if a new ADR was created.

| ID | Topic | Decision | Rationale | Date | ADR Ref |
| --- | --- | --- | --- | --- | --- |
| — | (none yet) |  |  |  |  |

# Section F — Deferred Items

No items deferred yet. As decisions are explicitly postponed, move them here with: Date Deferred, Deferred To, and Reason.

| ID | Topic | Deferred To | Reason | Date |
| --- | --- | --- | --- | --- |
| — | (none yet) |  |  |  |

# How to Use This Document

## Adding a New Item

- Add to the appropriate section (A=Protocol, B=NAS, C=Security, D=Build/Process)

- Assign a sequential ID within the section (e.g., next item in Section B is B-07)

- Fill in: Topic & Description (clear and concise), Options / Trade-offs (at least 2 options), Priority (HIGH/MEDIUM/LOW), Status (OPEN), Owner (who should drive the discussion)

## Resolving an Item

- Record the decision in the dev log first (full discussion)

- Move the item to Section E with: date, decision summary, rationale, ADR ref if applicable

- If the decision requires a document change, create the PR, reference this item ID in the PR description

## Deferring an Item

- Team agrees the decision can wait (explicit agreement, not just inaction)

- Move to Section F with: date deferred, milestone/week it should be revisited, reason for deferral

- At each milestone start, review Section F for items that are now due